Hindustan Urvarak & Rasayan LTD. (HURL)

i. Revival of Gorakhpur unit
 
Government mandated revival of Gorakhpur, Sindri and Barauni units through nomination basis by forming a Joint Venture company of nominated PSUs i.e.  National Thermal Power Corporation (NTPC), Coal India Limited (CIL), Indian Oil Corporation Limited (IOCL) and Fertilizer Corporation of India Limited (FCIL) / Hindustan Fertilizer Corporation Limited (HFCL). Accordingly, a Joint Venture company named Hindustan Urvarak & Rasayan Limited (HURL) was incorporated with equity participation of 29.67% each by NTPC, IOCL and CIL and 11% by FCIL for setting up gas based Ammonia urea plant of 12.7 LMTPA capacity each at Gorakhpur, Sindri and Barauni.

The synopsis of the Gorakhpur project is given below: -

| Location | Gorakhpur, District: Gorakhpur, Uttar Pradesh |
| --- | --- |
| Approved Capacity | 2200 MTPD Ammonia, 3850 MTPD Urea |
| Annual Production | 12.7 Lakh MT of Prilled Neem coated Urea |
| Award of LSTK Package | 27.02.2018 |
| LSTK Agency | M/s Toyo Engineering Corporation, Japan |
| Project Management Consultant | Projects & Development India Limited (PDIL) |
| Source of Natural Gas | GAIL’S Jagdishpur-Phulpur-Haldia Pipe Line |
| Foundation Stone Laying by Hon’ble Prime Minister | 22-July-2016 |
| The plant was commissioned on 7th December, 2021. |  |

ii. Revival of Sindri unit
 
Government mandated revival of Gorakhpur, Sindri and Barauni units  through nomination basis by forming a Joint Venture company of nominated PSUs i.e.  National Thermal Power Corporation (NTPC), Coal India Limited (CIL), Indian Oil Corporation Limited (IOCL) and Fertilizer Corporation of India Limited (FCIL) / Hindustan Fertilizer Corporation Limited (HFCL). Accordingly, a Joint Venture company named Hindustan Urvarak & Rasayan Limited (HURL) was incorporated with equity participation of 29.67% each by NTPC, IOCL and CIL and 11% by FCIL for setting up gas based Ammonia urea plant of 12.7 LMTPA capacity each at Gorakhpur, Sindri and Barauni. The commissioning of the plant has been delayed due to the impact of Covid-19 pandemic and is now expected to be commissioned by June, 2022.
 
The synopsis of the Sindri project is given below:-

| Location | Sindri Town, District: Dhanbad, Jharkhand |
| --- | --- |
| Approved Capacity | 2200 MTPD Ammonia, 3850 MTPD Urea |
| Annual Production | 12.7 Lakh MT of Prilled Neem coated Urea |
| Award of LSTK Package | 18.05.2018 |
| LSTK Agency | TECHNIP-L&T Consortium |
| Source of Natural Gas | GAIL’S Jagdishpur- Phulpur-Haldia Pipe Line. |
| Foundation Stone Laying by Hon’ble PM | 25-May-2018 |
| Overall progress as on 28.02.2022 | 94.4 % |
| Expected Commissioning date | June, 2022 |

iii. Revival of Barauni unit
 
Government mandated revival of Gorakhpur, Sindri and Barauni units  through nomination basis by forming a Joint Venture company of nominated PSUs i.e.  National Thermal Power Corporation (NTPC), Coal India Limited (CIL), Indian Oil Corporation Limited (IOCL) and Fertilizer Corporation of India Limited (FCIL) / Hindustan Fertilizer Corporation Limited (HFCL). Accordingly, a Joint Venture company named Hindustan Urvarak & Rasayan Limited (HURL) was incorporated with equity participation of 29.67% each by NTPC, IOCL and CIL and 11% by FCIL for setting up gas based Ammonia urea plant of 12.7 LMTPA capacity each at Gorakhpur, Sindri and Barauni. The commissioning of the plant has been delayed due to the impact of Covid-19 pandemic and is now expected to be commissioned by June, 2022.
 
The synopsis of the Barauni project is given below: -

| Location | Barauni, District: Begusari, Bihar |
| --- | --- |
| Approved Capacity | 2200 MTPD Ammonia, 3850 MTPD Urea |
| Annual Production | 12.7 Lakh MT of Prilled Neem coated Urea |
| Award of LSTK Package | 18.05.2018 |
| LSTK Agency | TECHNIP-L&T Consortium |
| Source of Natural Gas | GAIL’S Jagdishpur-Phulpur-Haldia Pipe Line. |
| Foundation Stone Laying by Hon’ble PM | 17-February-2019 |
| Overall progress as on 28.02.2022 | 94.8 % |
| Expected Commissioning date | June, 2022 |