Talcher Fertilizer LTD. (TFL)

Government mandated revival of Talcher unit through nomination basis by forming a  Joint Venture company of nominated PSUs i.e. Gas Authority of India Ltd (GAIL), Rashtriya Chemicals & Fertilizers Ltd (RCF), Coal India ltd (CIL) and Fertilizer Corporation of India Ltd (FCIL). Accordingly, a Joint Venture company named Talcher Fertilizers Ltd. (TFL) was incorporated with equity participation of 31.85% each by GAIL, RCF, CIL and 4.45 % by FCIL for setting up gas based Ammonia urea plant of 12.7 LMTPA capacity. The plant is expected to be commissioned by September, 2023.

The synopsis of the Talcher project is given below: -

| Location | Talcher, District: Angul, Odisha |
| --- | --- |
| Approved Capacity | 2200 MTPD Ammonia, 3850 MTPD Urea |
| Annual Production | 12.7 Lakh MT of Prilled Neem coated Urea |
| Award of LSTK Package | 18.05.2018 |
| LSTK Agency | Wuhuan Engineering Company Ltd |
| Technology | Coal Gasification Technology |
| ‘Commencement of works’ ceremony inauguration by Hon’ble Prime Minister | 22nd September, 2018 |
| Overall progress till Feb, 2022 | 20.84 % |
| Expected Commissioning date | September, 2023 |